| PALANG MERAH INDONESIA | ERU Emergency Response Unit |  |
| --- | --- | --- |

HAND OVER

OF

SPANISH RED CROSS

WATER & SANITATION – EMERGENCY RESPONSE UNIT

Between:

Spanish Red Cross and

Indonesian Red Cross Society

Jakarta (Indonesia), 17.08.2005

BACKGROUND.-

- Responding to the request made by the International Federation, the Spanish Red Cross deployed Water and Sanitation - Emergency Response Unit (WATSAN – ERU) to Meulaboh, on 30 December 2004, and South Nias, on 3 April 2005 following the assessment made by the International Federation of the Red Cross and Red Crescents Societies (IFRC) and Spanish Red Cross.

- Eight Water Treatment Plants (WTPs) were deployed to cover the water supply needs for the population in Meulaboh and South Nias. All of them had operated in Meulaboh since 12 January 2005, while five of them then shifted to Teluk Dalam on 3 April 2005 following the emergency Water and Sanitation calls attributed to Nias earthquake, 28 March 2005. All the WTPs operated until the end of June 2005.

- Over 30.000.000 liters of high quality water have been supplied to the communities and public facilities throughout a variation of distributions points.

- In accordance to what the Spanish Red Cross has been expressing to the International Federation; and Palang Merah Indonesia (PMI), the equipment of WATSAN-ERU will be donated to Palang Merah Indonesia (PMI) to strengthen the disaster response capacity of PMI as well as to promote PMI to be a regional training base for Water and Sanitation ERU in South East Asia.

- The Spanish Red Cross has expressed this interest through a concept paper of Spanish Red Cross to the movement (see CP 12) which was exposed before the Movement Tasks Force Meeting on 14 March in Jakarta. Spanish Red Cross has also exhibited the sincerity by trained 3 of PMI volunteers and staff along with other Spanish Red Cross volunteers in ERU WatSan Training Course of Spanish Red Cross in ‘El Escorial-Madrid’, on 12-19 May 2005. These trained personnel would be acting as core-team for the development of PMI capacity in ERU WatSan.

- The approximate value of this equipment is 364.158,717 EURO. All the equipment of the WATSAN-ERU which was deployed in Meulaboh and South Nias has been financed by the following partners:

  - Spanish Agency of International Cooperation (AECI)

  - E.C.H.O.

  - Regional Government of  Valencia (Generalitat Valenciana)

  - Municipality of Local Government of Logroño

  - Municipality of Local  Government of Palma de Mallorca

  - Municipality of Local  Government of Barcelona

  - Regional Government of Cataluña (Generalitat Cataluña)

  - Regional Government of Castilla La Mancha (Junta de Castilla La Mancha)

  - Regional Government of Madrid (Comunidad de Madrid)

  - Municipality of Local Government of Madrid

  - Regional Government of Asturias (Principado de Asturias)

  - Regional Government of  Baleares

  - Regional Government of Navarra

  - Municipality of Local Government of Eibar

  - Regional Government of La Rioja

  - Municipality of Local Government of Torrejón de Ardoz, Madrid

  - Municipality of Local Government of Aranjuez

  - Municipality of Local Government of Alcalá de Henares

  - SRC own funds

To make this Hand-over agreement operational, the following terms of reference will be followed:

## TERMS OF REFERENCE

- The Spanish Red Cross hereby confirms that five (5) complete lines of production plus three (3) Mobile Water Treatment Plant (MWTPs) of WATSAN Emergency Response Units (E.R.U.) equipment, that was deployed in Meulaboh and South Nias will be handed over to PMI to be deployed in any disaster in which is required emergency WatSan operation in Indonesia or in the Federation operations, following the Disaster Management Protocol of PMI or Standard Operating Procedures for E.R.U respectively.

- Spanish Red Cross guaranties that in its current state all equipment is functional and fit for use. Spanish Red Cross, therefore, will finance any costs related to the rehabilitation, repairing, and equipping the unit to meet the standard condition ERU deployment (list of equipment and complementary equipment – Annex 1).

- Spanish Red Cross will assist PMI in developing a permanent storage and workshop facility for WatSan ERU as well as payment for 1 WatSan ERU Coordinator/manager, 1 ERU Training officer, 1 ERU Technician/logistician and 1 security guard until the end of the project in 1st October 2007. PMI shall determine location for final storage of the WatSan ERU equipment and ensure that the location is secured for PMI WatSan ERU training base. PMI, therefore, entitles to utilise any national resources considered potential to secure the PMI WatSan ERU capacity development program.

- Spanish Red Cross will finance for the deployment of the WatSan ERU if it is required by the Government of Indonesia or The Federation until the 1st of October 2007. For this purpose, SRC will provide at least 1 WatSan ERU specialist to supervise the operation. After such period, PMI requires to find funding support for further maintenance, development and deployment of WatSan ERU.

- PMI shall provide 110 staff and volunteers to be trained as WatSan ERU personnel. Ten of them will be trained as trainers for WatSan ERU, while the rest 100, will be trained as operators. PMI will be responsible in maintaining skills and abilities of WatSan ERU personnel as well as carrying out programs for new recruitment.

- Spanish Red Cross will provide a four-wheel traction car to PMI. This vehicle shall be used as operational vehicle for PMI WatSan ERU purposes. Complementary to this, Spanish Red Cross will also hand over two tanquer-trucks with 8.000 litres capacity each to PMI for WatSan operation purposes.

- The International Federation hereby commits to support to PMI to incorporate this ERU equipment into the Disaster Preparedness/Disaster Response System at regional level, and will ensure that the equipment is properly maintained so that it can be used in case of any future disasters on the national wide action of PMI.

- This agreement is a trilateral one between the Spanish Red Cross, the International Federation of the Red Cross and the Red Crescent, and Palang Merah Indonesia (PMI) to support, maintain and finance the WatSan equipment except as agreed to in existing or bilateral agreements between the Federation (IFRC) and Palang Merah Indonesia (PMI).

- In case of any dispute that can not be solved by the three partners, each one should select one representative and agree on an independent mediator.

INTERNATIONAL FEDERATION

OF RED CROSS AND

RED CRESCENT SOCIETIES 	SPANISH RED CROSS

Signed by:	Signed by: Gustavo Domato Palmerio

PALANG MERAH INDONESIA

Signed by:

Annexes attached:

Annex 1. General Packing List WatSan ERU Equipment