## FORM A	WATSAN DATA COLLECTION FORM

| Project ID Code | Project description | Type of water system | Amount of water supplied per day in (Litres) | No. of latrines planned | No. of Latrines constructed | Donor | Total budget -CHF | % Level of funding | Project status | Number of People being served | Starting Date. | Expected completion date. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Djibouti- Dj 001 (D) | Integrated health-Djibouti | Water Supply Rehabilitation | NIL | N/A | N/A | DfID | 70,512 | 100% | Ongoing | 4,000 | Sept 03 | Dec 2006 |
| Somali So001 (D) | Rural WatSan and Hygiene Promotion Project | Balkans, Shallow wells | 225,000 | 800 HH 6 Public | 600 HH 6 Public | *GRC/ EU | 1,741,035 | 100% | Ongoing | 22,900 | July 05 | July2007 |
| Ethiopia001 (D) | Partnership Development Program | Protected Springs & Shallow well | 60,000 | 450 Sanplats | 240 Sanplat | Britcross | 605,200 | 100% | Ongoing | 8000 | Jan 2000 | Dec 2006 |
| Kenya-Ke001 (D) | Kajiado integrated health project-Kenya | Ground Water -Boreholes Surface Water-Dam, Spring protection. | 150,570 | 32 VIPs 10 Showers, 1690 Sanplats | NIL | Norcross | 364,571 | 100% | On – going | 10038 | July2003 | July 2006 |
| Kenya-Ke002 (D) | Machakos integrated project-Kenya | Rehab Bore hole | 210,000 | 17 VIP | 17 VIP | (Spanish | 58000 | 100% | Complete | 18400 | July 2004 | Dec, 2005 |
| Kenya Ke003 (D) | Kerio Valley | Shallow wells |  | 60 VIP |  | *Amcross | 350,000 | 100% | Planning | 16000 | Jan 06 | June 07 |
| Kenya Ke004 (D) | Kisumu / Siaya HBC HH Water Treatment | House Hold Water Treatment | - | - | N/A | IFRC/Britcross/P&G, Edeni | 87,000 | 100% | Planning | 8000 | Sept. 05 | Dec 06 |
| Ke005 | Drought Operation | Borehole Rehab. Pipeline extension | 195,000 | 16 VIP |  | Fed Appeal | 225,000 | 100% | Complete | 13,000 | Jan 05 | Dec 05 |
| Tanzania-Tz 002 (E) | Lugufu refugee operation | Ground Water-Boreholes | 1,350,000 | - | N/A | (Spanish | 891,816 | 100% | Ongoing | 90,000 | 1994 (old system) Rehabilitation- July,2003 | Ongoing Bilateral with Spanish |
| Tanzania-Tz 003 (E) | Kasulu refugee operation | Surface Water-Gravity system | 510,000 | - | N/A | (Spanish | 275,369 | 100% | Ongoing | 34,000 | 1994 (old system) Rehabilitation- July,2003 | Ongoing Bilateral with Spanish |
| Tanzania-Tz 004 (E) | Zanzibar Floods | House Hold Water Treatment (aquatabs) | 300,000 | - | - | IFRC Appeal | 7,000 | 100% | Complete | 20,000 | April 05 | June 05 |

# Filled in by: - NOOR PWANI                     Date: -     27/01/2006      Period: -  Year 2005      Delegation: -   RDN

INDEX:-

(D) Developmental Programmes

(E) Emergency Programmes

# Endnotes

Project code- Give country location of project and serial numbers to differentiate two or more projects in one country.

Describe nature of project-whether Water, Sanitation or both or integrated (WatSan, health and HIV/AIDS) being implemented as part of one project.

Types of water systems—Indicate if surface water eg lake, river ,spring, dam OR Ground water e.g Borehole, wells  OR roof catchment  OR OTHER TYPE.

To be based on a periodic average (monthly/quarterly etc.) This will be measured against the number of people being served to see if minimum standards are being met.

Indicate the actual number of latrines (sanplats and super structure) constructed or sanplats cast.

This is the total budget as indicated in the proposal/appeal.  If budget has been revised, please indicate revised budget and give revision date in parenthesis ()

This is the measure of funds allocated to the project expressed as a percentage of the total budget in the project proposal/appeal

Indicate the level of implementation (planning, on going – indicate % or under operation and maintenance, stalled etc)

Indicate the actual number of people being served at the present (average within a certain period)

Give date when actual implementation began or will begin

Give date when project is expected to be 100% complete

( Bilateral project