2005 Water and Sanitation highlights

| Countries | Project Emergency-E Development-D | Nbr. Beneficiaries | Daily water distribution, number of latrines, household water treatment etc. | - Trainings - Nbr participants | Evaluation/ assessment | Others |
| --- | --- | --- | --- | --- | --- | --- |
| Kenya | Drought Operation (E) | 19,000 | Borehole Rehabilitation , Pipeline extension | 2 TOT PHAST trainings attended by 50 Participants | - | Completed in 2005 |
|  | Kajiado Integrated (D) | 10,038 | 32 VIP latrines, 10 bathrooms 1690 Sanplats | 1TOT PHAST training was done targeting 20 Participants | One follow up visit made to project to assess progress of PHAST activities and Water point development. | Bilateral with KRCS, NorCross. IFRC gives technical support in training. |
|  | Machakos Integrated (D) | 5,000 | 15 VIP Latrines 6 Bathrooms 75000ltrs Per day | 4-PHAST & Water committee Trainings 80-Participants | - | Completed done bilaterally with Spanish |
|  | Kerio Valley (D) | 10,000 | Shallow well development and rehabilitation | - | - | Planning Stage- Bilateral project (KRCS and AmCross) |
|  | House Hold water treatment for HBC (D) | 8000 | House Hold Water Treatment systems for home based care programme clients and dependants | Training planned for Volunteers | Assessment planned for Feb 2006 | Planning Stage |
|  | Lake Victoria Initiative LVI (D) | 80,000 | Shallow well, spring protection and sanplat slab casting | - | Project assessment done in April 2005 for ACP 2nd call for proposals | Planning Stage |
| Tanzania | Lugufu refugee operation (D) | 90,000 | O&M of water supply and Sanitation facilities to the Refugees | - | - | SpanishRC and TRCS Bilateral |
|  | Kasulu refugee operation (D) | 34,000 | O&M of water supply and Sanitation facilities to the Refugees | - | - | Spanish RC and TRCS Bilateral |
|  | Zanzibar Floods (E) | 20,000 | House Hold water Treatment through the distribution of Aquatabs to households affected by flooding. | 1 TOT Training on House Hold water treatment system. | Floods assessment done in April 05 | Completed in June 2005 |
| Somali | Rural WatSan and Hygiene Promotion Project | 22900 | Shallow well Development and Rehabilitation and Berkards | 3 Community water Committee Trainings. - PHAST T.O.T conducted targeting 35 participants (health staff and volunteers) under the Tsunami Programme. Baseline training also done | Assessment done to identify hardware activities in WatSan for Puntland State of Somalia Tsunami Programme. | GRC/EU funded Ongoing Until Dec 2007 TSUNAMI Funded. |
| Sudan | - | - | - | - | Health Assessment for post Conflict Sudan. IFRC WatSan part of the assessment team. | - |
| Ethiopia | Illubabor Project (D) | 8000 | Spring Protection and Shallow wells development | - | Follow up/ Review development of M&E systems | Ethiopia & British RC Bilateral |
| Eritrea | Drought Relief Operation (E) | 8,000 | Rehabilitation of pumps on shallow hand dug wells and boreholes. | - | Undertook assessment to define nature and cost of project. | Federation appeal , support from Swedish RC |
| Djibouti | Integrated Health Project (D) | 4000 | Communal water points rehabilitation proposed , hygiene promotion and education activities ongoing. | - | A monitoring and evaluation mission for the project was made. Recommendations from the evaluation were used to guide the scaling up of activities in the next phase of the project. | Extended until Dec. 2006 |
| Other Regional Activities |  | -A mission was undertaken to Sierra Leone upon request from ICRC and IFRC Sierra Leone delegation to assist Sierra Leone Red Cross to initiate PHAST activities. 25 staff of the Sierra Leone Red Cross were trained on PHAST and are expected to conduct similar branch level training across the 13 branches of the NS. A request was made for the WatSan software officer to become the focal point for the NS in relation to WatSan software activities. A follow up mission will be undertaken mid 2006 to review what has been undertaken. -RDRT deployment to assist CRT manage and implement WatSan component of Eastern Chad Refugee Operation for 5 months. Initiated host community WatSan activities for 14 villages around the Refugee camps. Handed over the operation WatSan activities from IFRC to French Red Cross and oriented incoming delegates on the O & M of the activities. - Technical support by RDN to WatSan coordinator to incorporate the WatSan software component into the on going Tsunami hardware related activities. Trained Federation staff and the PNS staff undertaking WatSan activities on the PHAST methodology and how to incorporate PHAST activities in their on going Tsunami related activities. - Organised and conducted regional workshop for PHASTER (PHAST in emergency) under the Tsunami operation. Participants drawn from 11 countries (except Eritrea ,Madagascar and Mauritius ) from the Eastern Africa region were trained on how to implement hygiene promotion during emergencies. A tailored approach to supporting National societies in the implementation of Tsunami plans will be adapted. Those countries which have not yet done PHAST will be assisted to conduct country level training workshops and later be encouraged to incorporate PHASTER as a software component to their WatSan response /preparedness plans. The other countries will be supported to introduce PHASTER in their WatSan programming. |